## Slide 1: Home Owner Association Software
Presented By Servx Global

## Slide 2: Software Development Purpose
Automation of administrative task
Store HOA memebers data
Finance Automation
Property Management
Work Order Automation
Members Management
Easy Communication

## Slide 3: HOA Software For Residential Satisfaction
Dedicated Portal for members
One click due calculaion and payment
Easy to manage work orders
Centralized directory of property owners
Easy to place work order and track
Property Maintenance
Relationship management among members
Accounting for association

## Slide 4: HOA Software Key Features
Member Sign up
Member Log in
Member Management
Member Dashboard
Members Portal
Members Communication
Members Property Maintenance Request
Members Due and payment history
Event Notification and joining

## Slide 5: HOA Key Features
Admin Log in
Dashboard
Calenadar
Member Management
Announcement
Communication
Committee Management
Member Database
Document Management

## Slide 6: HOA Key Features
Work Order
Vendor Management
Electronic Billing
Accounting
Reports
Software Setting
Website Management
Admin Profile Setting

## Slide 7: Deliverables
HOA Website
HOA Web Management Software ( Any Browser Supported)

## Slide 8: Development Technology
Website Front End: HTML, CSS3, Javascript, Vue.js
HOA Software Backend: PHP Laravel 9.28.0
Database: MySql
Deployment Server: Amazon AWS EC2( Ubuntu)

## Slide 9: Development Tools
Sublime Text
PHP Storm
Filezilla
Gitbash

## Slide 10: Development Plan
Proper Paperwork & Requirement Analysis
Design Software Structure
UI/UX
Website Design
Database Design
Backend Development
Make Front End Dynamic

## Slide 11: Development Timeline
Development Task | Timeline (Working Days)
Requirements Analysis | 5
UI/UX | 10
Website Design | 7
HOA Member Panel Design | 5
HOA Admin Panel Design | 15
Database Design | 3
Backend Development | 30
Testing | 5
Bug Fixing | 7
Server Set up & Deploment | 3

## Slide 12: Project Delivery
We can develop within 90 working days after getting work order.
THANK YOU!